## Slide 1: DL Campaign Structure
And Big Questions

## Slide 2: Overall Flow
Client Pipeline
Epsilon Panel
Branding & Reward
Web App
Development
Reward Fulfillment
DataLucent Campaign
Account Management & User Support
Data Management
Inputs
Outputs

## Slide 3: Campaign Task Breakdown
Web App Development
Support
Account Management
Fulfillment & User Support
Misc. Admin
Design
App Development
App Tech Support
Maintenance, Monitoring & Reporting
Reward Fulfillment
Fulfillment Shipping
Fulfillment Tracking
Data Management
File Validation
Data Maintenance, Monitoring & Reporting

## Slide 4: Task Responsibilities (Hypothetical)
Fulfillment & User Support
Misc. Admin
Design
Fulfillment Shipping
Fulfillment Tracking
File Validation
Data Maintenance, Monitoring
& Reporting
Chris
Brittany
Brand/Client
Account Management?
App Development
App Tech Support?
App Maintenance, Monitoring & Reporting
Paulo & Justin
Luxury Institute

## Slide 5: Big Questions
Can Paulo/Justin handle tech support? Do they even want to? If not, can they recommend a service/company? (we can get competitive quotes)
  Get whatever we can
Who's responsible for account management? Does LI want to handle all, just theirs, or none? If DL needs to handle account management, is it ok if Brittany does it?
  Brad and LI tag team – Hannah for support
What is a reasonable expectation for providing tech support to our clients? 24/7? Business hours only?
  Tim and chris – US hours
What should a DL campaign pilot time period be limited to? One month? Three months?
  Flexible – 30 days is reasonable assumption – max for epsilon

## Slide 6: Development Roadmap

## Slide 7: Basic Outline
Today
Q3-Q4 2021
Q4 2021
Q4 2021 - Q1 2022
Q1-Q2 2022
SDK Development
Mobile App
SDK
Web App
SDK
Web App
Mobile App
.NET Web App
App Development
Tools Development
Current App
Automation Tools
Client Pilot Onboarding
SDK Deployment
SDK Support
Insights Platform Development

## Slide 8: 2021 Month-by-Month Flow
August
September
October
November
December
Retire .NET App
Mobile SDK Completed
Mobile App Completed
Web App Completed
Web SDK Completed
Retire .NET App
Hire Web App Designer
Hire Mobile App Designer
Hire Tech Support Staff
Onboard Clients
Hire Data Consultant
Onboard Clients
Onboard Clients
Hire SDK Support
Deploy SDK
Automation Tool Dev Completed
Automation Tool Development
Mobile App Development
Web App Development
Mobile App SDK Development
Web App SDK Development
Insights Platform Development

## Slide 9: 2021 Month-by-Month Consolidated
August
September
October
November
December
Automation Tools Completed
Retire .NET App
Mobile App Completed
Web App Completed
Mobile SDK Completed
Web SDK Completed
Hire Web App Designer
Hire Mobile App Designer
Hire Tech Support Staff
Onboard Clients
Start Mobile SDK Dev
Start Web App SDK Dev
Hire Data Consultant
Onboard Clients
Onboard Clients

## Slide 10: Big Questions
How should the insights platform development be handled?
  Get her sample files
  Devote hours for her time to show us what she can do
    Put her in Athena
  Based on katie’s input, put together some basic views
    Mainly meta-data (insights gold) vs. category level
      Don’t parse posts (yet)
  Look for brands
  Tim and I can figure out what to pay her – ask her?
    Proof concept, not full-time employment
What roles and responsibilities does the data consultant have?
What is a reasonable expectation for when clients could receive data/insights from a DL campaign?

## Slide 11
Milton
Justin/Paulo
Brad/Tim
Katie
Datalucent
Luxury Institute
Chris
Aqfer
Brittany
Carolyn/Austin